SEMANTIQ

Phased Implementation Master Plan

Claude Code / GitHub Phase-Gated Delivery Reference

MASTER-PLAN v1.3

Product promise: Bring Your Data. Bring Your Fabric. We Build the Intelligence.

| Document | Value |
| --- | --- |
| Document type | Phased implementation master / AI coding-agent control document |
| Version | 1.3 |
| Date | 22 August 2026 |
| Source baseline | SemantIQ Software Requirements Specification v0.3 repository-aligned baseline |
| Execution target | Claude Code operating from the Semantiq GitHub repository |
| Delivery method | Sequential phases with plan approval, verification evidence and explicit user confirmation |

# 1. Purpose

This master document converts the Semantiq SRS into a controlled implementation sequence suitable for Claude Code working in GitHub. It does not replace the SRS. The SRS remains the requirements baseline; this document controls implementation order, references the phase documents and defines the gate that prevents Claude Code from advancing without verified completion and user confirmation.

Source-of-truth rule: If a phase document conflicts with the SRS, stop and raise the conflict. Do not silently reinterpret the SRS. A baseline change requires a recorded decision and user approval.

# 2. How Claude Code Must Use These Documents

1. Read root CLAUDE.md first. It contains the non-negotiable execution protocol.

2. Read IMPLEMENTATION_STATUS.md to identify the single active/unlocked phase.

3. Read doc/MASTER_IMPLEMENTATION_PLAN.md and only the current phase reference plus required source references.

4. Inspect the real repository before planning; preserve the existing approved technology stack unless the user approves a change.

5. Write a phase implementation plan and obtain user approval before material implementation.

6. Implement, test and document evidence for the current phase only.

7. Present verification evidence to the user and request the exact phase completion confirmation.

8. Update status and unlock the next phase only after explicit user confirmation.

9. Repeat until Phase 09 is accepted and the baseline is marked complete.

# 3. Phase Gate State Machine

| State | Meaning | Who can move it forward |
| --- | --- | --- |
| LOCKED | Previous phase is not user-confirmed. | No one; previous phase must complete. |
| READY_FOR_PLAN | Prerequisites met; Claude may inspect and propose a plan. | Claude Code after reading status/docs. |
| PLAN_PENDING_APPROVAL | Plan has been presented to user. | User approves plan. |
| IN_PROGRESS | Approved phase implementation is underway. | Claude Code. |
| VERIFYING | Implementation complete enough for tests/manual checks. | Claude Code. |
| AWAITING_USER_CONFIRMATION | Verification evidence presented; no further phase may start. | User only. |
| CONFIRMED | User explicitly confirmed phase completion. | Claude updates status after user confirmation. |
| BLOCKED | Dependency/API/security/requirement conflict prevents safe progress. | User/owner resolves or approves decision. |

# 4. Master Phase Map

| Phase | Ref | Title | GitHub phase reference | Completion confirmation |
| --- | --- | --- | --- | --- |
| 00 | P00-FND | Engineering Foundation and Control Plane Skeleton | doc/phases/PHASE-00-FOUNDATION.md | CONFIRM PHASE 00 COMPLETE |
| 01 | P01-IDN | Tenant Onboarding, SSO and Fabric Automation Identity | doc/phases/PHASE-01-IDENTITY.md | CONFIRM PHASE 01 COMPLETE |
| 02 | P02-FAB | Fabric Readiness, Capacity and Workspace Provisioning | doc/phases/PHASE-02-FABRIC-CORE.md | CONFIRM PHASE 02 COMPLETE |
| 03 | P03-SRC | Source Connectivity, Gateway and Schema Discovery | doc/phases/PHASE-03-SOURCE-CONNECTIVITY.md | CONFIRM PHASE 03 COMPLETE |
| 04 | P04-ING | Ingestion, Lakehouse and Medallion Data Foundation | doc/phases/PHASE-04-INGESTION-LAKEHOUSE.md | CONFIRM PHASE 04 COMPLETE |
| 05 | P05-DQM | Data Quality, Standardisation and Business Modelling | doc/phases/PHASE-05-DATA-QUALITY-MODELLING.md | CONFIRM PHASE 05 COMPLETE |
| 06 | P06-SEM | Semantic Model, Security and Governance | doc/phases/PHASE-06-SEMANTIC-GOVERNANCE.md | CONFIRM PHASE 06 COMPLETE |
| 07 | P07-AI | AI Readiness, Fabric Data Agent and Validation Centre | doc/phases/PHASE-07-AI-DATA-AGENT.md | CONFIRM PHASE 07 COMPLETE |
| 08 | P08-OPS | Deployment, Operations, Help Centre and Lifecycle Management | doc/phases/PHASE-08-DEPLOYMENT-OPERATIONS.md | CONFIRM PHASE 08 COMPLETE |
| 09 | P09-GO | End-to-End UAT, Production Go-Live and Customer Handover | doc/phases/PHASE-09-UAT-GOLIVE.md | CONFIRM PHASE 09 COMPLETE AND BASELINE ACCEPTED |

# 5. Phase Dependency Flow

00 FOUNDATION  ->  01 IDENTITY  ->  02 FABRIC CORE  ->  03 SOURCE CONNECTIVITY  ->  04 INGESTION LAKEHOUSE  ->  05 DATA QUALITY MODELLING  ->  06 SEMANTIC GOVERNANCE  ->  07 AI DATA AGENT  ->  08 DEPLOYMENT OPERATIONS  ->  09 UAT GOLIVE

Hard gate: The arrow means dependency, not automatic continuation. Every arrow requires verified completion plus explicit user confirmation of the preceding phase.

# 6. Phase Summary and Exit Criteria

## Phase 00 - Engineering Foundation and Control Plane Skeleton

Establish the repository, application shell, control-plane architecture, configuration persistence, security baseline, orchestration framework, auditability, help framework and phase-gate workflow before customer-facing Fabric automation is built.

Reference: doc/phases/PHASE-00-FOUNDATION.md

Primary exit evidence: Repository stack and architecture are documented and approved.; Organisation/tenant boundary tests prevent access outside the active organisation context.; A sample long-running workflow can resume and records correlation/audit data..

User completion phrase: CONFIRM PHASE 00 COMPLETE

## Phase 01 - Tenant Onboarding, SSO and Fabric Automation Identity

Allow a customer to sign in securely, establish tenant identity, obtain required tenant-admin consent, register/connect a customer-owned automation identity and verify a backend Fabric token without exposing credentials to the browser.

Reference: doc/phases/PHASE-01-IDENTITY.md

Primary exit evidence: New customer can sign in and tenant ID is validated.; Admin consent can be re-checked and reflected in the UI.; Automation credential is never returned to browser after save..

User completion phrase: CONFIRM PHASE 01 COMPLETE

## Phase 02 - Fabric Readiness, Capacity and Workspace Provisioning

Assess customer Fabric readiness, detect blockers, select or provision capacity, create the DEV/TEST/PROD topology, assign capacity and manage approved workspace access with least privilege.

Reference: doc/phases/PHASE-02-FABRIC-CORE.md

Primary exit evidence: All blocker checks have deterministic pass/fail/unknown states.; Existing workspace/capacity is reused without duplication.; New DEV workspace creation and capacity assignment succeed in test tenant..

User completion phrase: CONFIRM PHASE 02 COMPLETE

## Phase 03 - Source Connectivity, Gateway and Schema Discovery

Provide a guided source-onboarding experience that registers enterprise sources, creates/tests supported Fabric connections, handles gateway requirements and discovers only the customer-approved source scope.

Reference: doc/phases/PHASE-03-SOURCE-CONNECTIVITY.md

Primary exit evidence: A supported source can be registered and connection tested.; A failed connection returns a diagnosable error without exposing credentials.; Schema discovery can be refreshed..

User completion phrase: CONFIRM PHASE 03 COMPLETE

## Phase 04 - Ingestion, Lakehouse and Medallion Data Foundation

Create the Fabric Lakehouse/data foundation and deploy controlled ingestion definitions that land source data into Bronze, support incremental/scheduled execution and establish the path to Silver and Gold.

Reference: doc/phases/PHASE-04-INGESTION-LAKEHOUSE.md

Primary exit evidence: Initial data lands in Bronze with load/source/run metadata.; Re-running setup does not create duplicate managed artifacts.; Incremental watermark advances only after successful run..

User completion phrase: CONFIRM PHASE 04 COMPLETE

## Phase 05 - Data Quality, Standardisation and Business Modelling

Turn raw/ingested data into trusted business-ready structures through profiling, approved quality rules, canonical business entities, business keys and explainable model recommendations.

Reference: doc/phases/PHASE-05-DATA-QUALITY-MODELLING.md

Primary exit evidence: Known duplicate/null defects are detected by test data.; Critical rule can block Gold promotion.; Approved mapping is traceable from source field to canonical field..

User completion phrase: CONFIRM PHASE 05 COMPLETE

## Phase 06 - Semantic Model, Security and Governance

Generate a governed Power BI semantic layer from approved Gold data, establish certified business meaning, implement row/object-level restrictions and prove that security and lineage are enforced before AI use.

Reference: doc/phases/PHASE-06-SEMANTIC-GOVERNANCE.md

Primary exit evidence: Semantic model deploys with approved relationships and measures.; Restricted test user cannot access protected objects/data.; Every certified KPI has owner, definition, formula/measure and grain..

User completion phrase: CONFIRM PHASE 06 COMPLETE

## Phase 07 - AI Readiness, Fabric Data Agent and Validation Centre

Prepare only approved governed data for AI, create/version/configure a Fabric Data Agent, run ground-truth and security regression tests, and publish only after the required validation and user approval.

Reference: doc/phases/PHASE-07-AI-DATA-AGENT.md

Primary exit evidence: Unapproved semantic objects are absent from generated AI configuration.; Data Agent definition can be backed up and round-tripped.; Ground-truth tests store evidence and score..

User completion phrase: CONFIRM PHASE 07 COMPLETE

## Phase 08 - Deployment, Operations, Help Centre and Lifecycle Management

Operationalise Semantiq through controlled DEV-TEST-PROD promotion, monitoring, alerting, audit, drift/revalidation management, supportable guided help and safe release controls.

Reference: doc/phases/PHASE-08-DEPLOYMENT-OPERATIONS.md

Primary exit evidence: Production deployment cannot bypass configured approval.; Failed post-check results in Degraded/Failed state and documented recovery path.; Operations monitor shows representative ingestion/quality/agent signals..

User completion phrase: CONFIRM PHASE 08 COMPLETE

## Phase 09 - End-to-End UAT, Production Go-Live and Customer Handover

Prove the product as an end-to-end customer journey, verify non-functional and security expectations, obtain formal user acceptance, release the production baseline and hand over operating/support guidance.

Reference: doc/phases/PHASE-09-UAT-GOLIVE.md

Primary exit evidence: AT-001 through AT-016 are Pass or have explicitly accepted exceptions.; All mandatory NFRs have evidence or approved exception.; No unresolved blocker/critical security issue remains..

User completion phrase: CONFIRM PHASE 09 COMPLETE AND BASELINE ACCEPTED

# 7. Repository Documentation Structure

CLAUDE.md - mandatory execution rules for Claude Code

doc/MASTER_IMPLEMENTATION_PLAN.md - GitHub-readable master plan

IMPLEMENTATION_STATUS.md - single authoritative phase-state file

doc/phases/PHASE-00-FOUNDATION.md ... PHASE-09-UAT-GOLIVE.md - phase references

doc/reference/SEMANTIQ_SRS_BASELINE.md - Markdown mirror of SRS baseline

doc/reference/REQUIREMENT_TRACEABILITY.md - requirement/screen/API mapping to phases

doc/reference/API_REGISTER.md - API operation register from SRS

doc/reference/HELP_TOPIC_INDEX.md - required guided-help topics

doc/execution/PHASE-XX-PLAN.md - created/updated by Claude for current phase

doc/execution/PHASE-XX-VERIFICATION.md - evidence produced before user confirmation

doc/templates/PHASE_PLAN_TEMPLATE.md, PHASE_VERIFICATION_TEMPLATE.md and DECISION_LOG_TEMPLATE.md - reusable control templates

# 8. Requirement Traceability Rule

Every implemented feature must be traceable to one or more SRS requirement IDs, screen IDs, API IDs, help-topic IDs or acceptance scenarios. Claude Code should include these IDs in planning and verification documents, commit/PR descriptions where practical, and decision records when the implementation deviates from the baseline.

# 9. Microsoft API Freshness Rule

The SRS API register is a baseline reference. Before implementing or changing an integration, Claude Code must verify the current Microsoft documentation for endpoint support, identity support, permissions/scopes, preview/stable status, long-running-operation behavior and limits. A difference must be recorded in the decision log and approved before altering the documented approach.

# 10. Security and Secret Handling Rules

Never commit tenant secrets, certificates/private keys, bearer tokens or production connection credentials to GitHub.

Use environment/secret-manager references; redact secrets from logs, tests, screenshots and support exports.

Do not grant broader Entra/Azure/Fabric roles simply to make automation pass.

Privileged/destructive/production changes require explicit approval and audit evidence.

Tenant isolation and semantic-model security are release-blocking controls, not optional improvements.

# 11. Completion Rule

Baseline complete: The implementation baseline is complete only when Phase 09 is verified and the user explicitly sends: CONFIRM PHASE 09 COMPLETE AND BASELINE ACCEPTED

# 12. AI and Conversational Technology Selection Rule

Any implementation phase that introduces AI, an LLM, RAG, Fabric Data Agent, conversational UI, Copilot Studio, Microsoft Foundry, agent orchestration, MCP or model hosting must read the dedicated Semantiq AI and Conversational AI Technology Selection Reference (AI-TECH-001).

Claude Code gate: Create doc/execution/AI-TECHNOLOGY-DECISION.md, compare the Microsoft-first and open-source options for the exact scenario, re-verify current product/API maturity and obtain explicit user approval before material AI implementation.

| Scenario | Default Microsoft evaluation | Open-source alternative |
| --- | --- | --- |
| Structured Fabric Q&A | Fabric Data Agent / Fabric IQ | Custom governed MAF/LangGraph integration |
| Teams/M365/low-code conversation | Copilot Studio + Fabric Data Agent | Custom channel integration |
| Custom coded agent workflow | Microsoft Agent Framework + Foundry Agent Service | LangGraph |
| Unstructured enterprise RAG | Foundry IQ / Azure AI Search | LlamaIndex + approved vector/search store |
| Self-hosted model inference | Foundry model if permitted | vLLM; Ollama for local/POC |

Deterministic Fabric provisioning and configuration remain validated API/workflow operations; they are not delegated to an LLM. The full selection matrix, controls and current reference URLs are maintained in AI-TECH-001 and the GitHub file doc/reference/AI_CONVERSATIONAL_TECHNOLOGY_GUIDE.md.

# Mandatory Cross-Cutting Standard: Data Protection, Sovereignty & Engineering Context

Package v1.3 makes data protection, data sovereignty and durable engineering context mandatory phase-gate requirements. Claude Code must use the dedicated reference and keep the context registers synchronized with the implementation.

Customer-approved storage and processing geographies are captured before production Fabric provisioning.

Cross-geo Fabric/AI processing, storage and conversation-history settings are deny-by-default and require explicit approval when needed.

Every phase plan and verification includes classification, region, network, encryption, Purview/DLP, retention and logging implications as applicable.

Code, Data, Validation, Configuration and Sovereignty context registers are updated in the same change as behavior.

A phase cannot be confirmed when security/sovereignty evidence is missing or context is stale.

| Reference | Repository location |
| --- | --- |
| Data Protection, Sovereignty & Context Standard | doc/reference/DATA_PROTECTION_SOVEREIGNTY_STANDARD.md |
| Engineering Context Index | doc/context/CONTEXT_INDEX.md |
| Code Context | doc/context/CODE_CONTEXT_REGISTER.md |
| Data Context | doc/context/DATA_CONTEXT_REGISTER.md |
| Validation Rules | doc/context/VALIDATION_RULES_REGISTER.md |
| Configuration | doc/context/CONFIGURATION_REGISTER.md |
| Data Sovereignty | doc/context/DATA_SOVEREIGNTY_REGISTER.md |

# Repository Alignment Addendum v1.3

## Repository baseline

Use the existing SemantIQ repository as the base. Canonical documentation lives under doc/. The confirmed primary stack is Laravel 13/PHP 8.5, React 19, MySQL on cPanel and modular-monolith architecture.

## Tenancy and phase boundaries

Current deployment is single-customer per application instance. Preserve organisation/tenant scope for customer-owned records so future multi-tenant enablement remains possible. Shared multi-customer SaaS tenancy is outside current scope unless separately approved.

## Deployment baseline

main is the only long-lived Git deploy branch and deploys live. Use short-lived review branches when needed. Fabric DEV/TEST/PROD workspaces are Fabric environments, not a Git branch promotion chain.