SEMANTIQ

Phase 00 Reference

Engineering Foundation and Control Plane Skeleton

P00-FND

Purpose: Establish the repository, application shell, control-plane architecture, configuration persistence, security baseline, orchestration framework, auditability, help framework and phase-gate workflow before customer-facing Fabric automation is built.

| Document | Value |
| --- | --- |
| Phase | Phase 00 - Engineering Foundation and Control Plane Skeleton |
| Reference ID | P00-FND |
| SRS baseline | SemantIQ Software Requirements Specification v0.3 |
| SRS sections | 1-4, 6-8, 17-19 and cross-cutting design principles |
| GitHub reference | doc/phases/PHASE-00-FOUNDATION.md |
| Completion gate | CONFIRM PHASE 00 COMPLETE |

# 1. Phase Objective and Boundary

Establish the repository, application shell, control-plane architecture, configuration persistence, security baseline, orchestration framework, auditability, help framework and phase-gate workflow before customer-facing Fabric automation is built.

Phase boundary: Only the scope defined in this phase is implementable while this phase is active. Later phases remain locked until the user sends: CONFIRM PHASE 00 COMPLETE

# 2. Preconditions

Approved access to the GitHub repository.

Current SRS baseline available in doc/reference.

No unapproved architecture or framework assumptions.

# 3. Implementation Activities

1. Inspect the existing GitHub repository and document the actual technology stack; do not replace frameworks or infrastructure without approval.

2. Create the Semantiq application shell, navigation, organisation context and tenant-isolation boundary.

3. Implement the configuration data model baseline for Organisation, WorkflowRun, AuditEvent, HelpTopic and generic FabricItem references.

4. Implement secret-provider abstraction; no real credentials are stored until Phase 1.

5. Implement asynchronous workflow orchestration for operations longer than 10 seconds, including correlation IDs, retries and resumable status.

6. Implement the common status model: Not Started, In Progress, Action Required, Approval Required, Ready, Succeeded, Warning, Failed, Drift Detected and Revalidation Required.

7. Implement immutable/auditable event capture for configuration changes and external API operations.

8. Implement the context-help framework and Help Centre content model so later phases can attach exact help topics to screens.

9. Create API adapter/capability-registry interfaces so stable, preview and guided-only Microsoft operations can be handled without front-end redesign.

10. Create CI/CD quality gates, automated tests, linting/static analysis, environment configuration and a safe local-development workflow.

11. Create the phase-gate files and require explicit user confirmation before a phase is marked complete.

# 4. Required Outputs / Artifacts

Running Semantiq shell

Organisation/tenant context foundation

Configuration database baseline

Secret-provider abstraction

Workflow orchestration service

Audit log framework

Help Centre framework

Capability registry

CI/CD baseline

Phase status and evidence workflow

## Application Screens in This Phase

| ID | Screen | Primary role | Key functions | Integration | Help |
| --- | --- | --- | --- | --- | --- |
| SC-002 | Organisation Setup | Semantiq Admin | Organisation name, tenant ID, domain, region, owner | Semantiq metadata | HLP-ORG-001 |
| SC-025 | Help Centre | All roles | Context help, step guides, troubleshooting, prerequisites | Semantiq content service | - |
| SC-026 | Audit Log | Admins/Auditors | Who, what, when, target, API, result, correlation ID | Semantiq audit store | HLP-AUD-001 |

## Non-Functional Requirements to Verify

| ID | Category | Requirement |
| --- | --- | --- |
| NFR-SEC-01 | Security | Secrets encrypted at rest; no plaintext secrets in logs/database; OWASP-aligned web controls. |
| NFR-SEC-02 | Tenant isolation | All Semantiq records are partitioned and authorised by organisation/tenant context. |
| NFR-AVL-01 | Availability | Target 99.9% monthly availability for Semantiq control-plane application, excluding Microsoft/customer dependencies. |
| NFR-PERF-01 | Interactive performance | 95th percentile page response < 3 seconds for metadata screens excluding external API execution. |
| NFR-PERF-02 | Long operations | Operations over 10 seconds run asynchronously with progress/status; browser request is not held open. |
| NFR-SCL-01 | Scalability | Control plane supports many customer tenants and thousands of managed Fabric items without cross-tenant contention. |
| NFR-OBS-01 | Observability | Structured logs, metrics, distributed correlation IDs, alerting and searchable audit. |
| NFR-DR-01 | Recovery | Configuration database backed up; documented RPO/RTO; secret vault integrated with platform recovery. |
| NFR-UX-01 | Usability | Non-specialist admin can follow guided setup with contextual help and clear prerequisite status. |
| NFR-A11Y-01 | Accessibility | Web UI follows WCAG 2.1 AA target for navigation, labels, contrast and keyboard usage. |
| NFR-COMP-01 | Privacy | Store minimum customer business data in control plane; prefer metadata and resource IDs. |
| NFR-COMP-02 | Audit retention | Retention configurable according to customer and regulatory requirements. |
| NFR-MNT-01 | Maintainability | Fabric API integration isolated behind adapters/capability flags so Microsoft API changes do not require front-end redesign. |
| NFR-VER-01 | Versioning | Generated Fabric definitions, quality rules, semantic configuration and Data Agent definitions are versioned. |
| NFR-SUP-01 | Supportability | Support export contains configuration and request IDs but redacts secrets and sensitive business data. |

## AI / Conversational Architecture Preparation

Reference AI-TECH-001 before later AI implementation. Phase 00 must establish provider-neutral interfaces for Model Provider, Agent Runtime, Knowledge/Retrieval Provider, Tool/MCP Provider, Conversation Store, Evaluation/Observability and Channel/UI Adapter. It does not select an LLM.

Deterministic Fabric provisioning/configuration remains outside the LLM execution path.

Later AI stack selection requires a user-approved AI technology decision record.

# Verification Checklist

[ ] Repository stack and architecture are documented and approved.

[ ] Organisation/tenant boundary tests prove records outside the active organisation context cannot be accessed; multiple organisation fixtures may be used even though the current deployment is single-customer.

[ ] A sample long-running workflow can resume and records correlation/audit data.

[ ] No secret is present in source control, application logs or configuration database.

[ ] Help topic can be opened contextually from a sample screen.

[ ] CI pipeline passes required tests and quality checks.

## Evidence Required Before User Confirmation

Automated test result summary and links/paths to test reports.

Manual verification result for administrator/customer-facing workflow.

Relevant screenshots, request/correlation IDs or logs with secrets redacted.

Database migration/configuration changes and rollback notes.

Known issues, deferred items and risk statement.

Statement confirming no later-phase scope was implemented except approved stubs/interfaces.

## User Completion Gate

Required user confirmation: CONFIRM PHASE 00 COMPLETE

# Claude Code Execution Contract

Critical gate: Claude Code must not start a later phase just because automated tests pass. The current phase is complete only after verification evidence is presented and the user explicitly confirms completion.

1. Read CLAUDE.md, doc/MASTER_IMPLEMENTATION_PLAN.md, IMPLEMENTATION_STATUS.md and the current phase reference before making changes.

2. Inspect the repository and existing implementation. Do not assume a framework, cloud hosting model or database that is not present or approved.

3. Create or update doc/execution/PHASE-00-PLAN.md with scope, affected components/files, migrations, APIs, security impact, test strategy and rollback approach.

4. Present the plan to the user and wait for approval before implementing material changes.

5. Implement only tasks assigned to the current phase. Do not pull forward features from later phases except minimal stubs/interfaces required by the current design.

6. Create or update doc/execution/PHASE-00-VERIFICATION.md with automated test results, manual verification, screenshots/log/request IDs where appropriate, known issues and unresolved risks.

7. Present verification evidence and ask the user to confirm the phase.

8. Only after explicit user confirmation, update IMPLEMENTATION_STATUS.md to CONFIRMED for the current phase and unlock the next phase.

9. If a Microsoft API/permission/UI differs from the reference document, stop the affected task, verify current Microsoft documentation, record the difference in the decision log and obtain approval before changing the baseline approach.

## v1.3 Mandatory Note: Data Protection, Sovereignty & Context

DataProtectionProfile, context registers and safe logging are part of the engineering foundation.

Create deny-by-default geography policy and reusable sovereignty validation.

Create and maintain code/data/validation/configuration/sovereignty registers.