SEMANTIQ

Phase 02 Reference

Fabric Readiness, Capacity and Workspace Provisioning

P02-FAB

Purpose: Assess customer Fabric readiness, detect blockers, select or provision capacity, create the DEV/TEST/PROD topology, assign capacity and manage approved workspace access with least privilege.

| Document | Value |
| --- | --- |
| Phase | Phase 02 - Fabric Readiness, Capacity and Workspace Provisioning |
| Reference ID | P02-FAB |
| SRS baseline | SemantIQ Software Requirements Specification v0.3 |
| SRS sections | 9, 16.2-16.3 |
| GitHub reference | doc/phases/PHASE-02-FABRIC-CORE.md |
| Completion gate | CONFIRM PHASE 02 COMPLETE |

# 1. Phase Objective and Boundary

Assess customer Fabric readiness, detect blockers, select or provision capacity, create the DEV/TEST/PROD topology, assign capacity and manage approved workspace access with least privilege.

Phase boundary: Only the scope defined in this phase is implementable while this phase is active. Later phases remain locked until the user sends: CONFIRM PHASE 02 COMPLETE

# 2. Preconditions

Phase 01 status is CONFIRMED in IMPLEMENTATION_STATUS.md.

Repository main branch is in a known passing state.

Current phase plan will be approved before material implementation begins.

# 3. Implementation Activities

1. Run Fabric Readiness Assessment using identity, token, capacity, tenant-setting, role, topology, region, AI/licensing and network checks.

2. Implement Tenant Settings screen that distinguishes detected state, required state, effective scope and automation mode.

3. Keep preview tenant-setting update behind a disabled-by-default feature flag; guided manual + Re-check is the default.

4. List accessible Fabric capacities and allow selection of an active capacity.

5. Implement optional Fabric capacity provisioning through Azure Resource Manager only when the customer grants required Azure RBAC.

6. Create DEV, TEST and PROD workspaces from configurable naming templates and make creation idempotent.

7. Assign each workspace to the selected capacity and poll long-running operation status where applicable.

8. Implement workspace role management for users, groups and service principals with last-admin and least-privilege protection.

9. Re-run readiness after configuration and produce an onboarding runbook of remaining blockers.

# 4. Required Outputs / Artifacts

Readiness dashboard

Tenant settings verification

Capacity selection/provisioning

DEV/TEST/PROD workspaces

Capacity assignments

Workspace role configuration

Readiness audit/runbook

## Application Screens in This Phase

| ID | Screen | Primary role | Key functions | Integration | Help |
| --- | --- | --- | --- | --- | --- |
| SC-005 | Fabric Readiness | Fabric Admin | Capacity, tenant settings, roles, workspace capability, blockers | Fabric read APIs | HLP-FAB-001 |
| SC-006 | Tenant Settings | Fabric Admin | Required settings, current/effective state, scope, action mode | GET tenant settings; preview update optional | HLP-FAB-002 |
| SC-007 | Capacity | Fabric/Azure Admin | Existing capacities, SKU, region, state; provision option | Fabric Core + Azure ARM | HLP-FAB-003 |
| SC-008 | Workspace Topology | Data Platform Admin | DEV/TEST/PROD names, capacity, domain, admin groups | Workspace APIs | HLP-FAB-004 |
| SC-009 | Workspace Access | Data Platform Admin | Users/groups/SPs and roles | Workspace role APIs | HLP-FAB-005 |

## Functional Requirements Assigned to This Phase

| ID | Requirement | Priority | Acceptance / Notes |
| --- | --- | --- | --- |
| FR-FAB-001 | Run a Fabric Readiness Assessment immediately after integration. | Must | Assessment returns capacity, roles, tenant settings, workspaces, API access and blockers. |
| FR-FAB-002 | List Fabric capacities accessible to the principal and show ID, name, SKU, region and state. | Must | Uses Fabric Core capacities API. |
| FR-FAB-003 | Allow selection of an existing Fabric capacity. | Must | Selected capacity stored and validated as active. |
| FR-FAB-004 | Optionally provision a new Fabric capacity through Azure Resource Manager if the customer grants the required Azure RBAC. | Must | Provisioning is disabled if Azure permission is absent. |
| FR-FAB-005 | Create a workspace through the Fabric REST API with display name, description and selected capacity when supported. | Must | Created workspace ID is stored. |
| FR-FAB-006 | Create DEV, TEST and PROD workspaces from a configurable naming template. | Must | No duplicate created if matching tagged/recorded workspace exists. |
| FR-FAB-007 | Assign a workspace to a Fabric capacity. | Must | Assignment status confirmed after long-running operation. |
| FR-FAB-008 | Add/update/delete workspace role assignments for approved users, groups and service principals. | Must | Last admin protection and least-privilege checks enforced. |
| FR-FAB-009 | Read Fabric tenant settings required by Semantiq and show effective state and scope. | Must | Uses Admin list tenant settings API where authorised. |
| FR-FAB-010 | Support a feature-flagged tenant-setting update capability only when Microsoft public API is enabled for production use by product policy. | Must | Preview endpoint is not used silently; explicit warning and admin approval required. |
| FR-FAB-011 | Provide guided manual steps for tenant settings when API update is disabled or unsupported. | Must | Re-check verifies resulting state. |
| FR-FAB-012 | Detect whether service-principal Fabric tenant settings permit public API calls and workspace/connection/deployment-pipeline creation. | Must | Assessment identifies exact missing setting. |

## API and Automation Register

| ID | Operation | Pattern | Mode | Use in Semantiq |
| --- | --- | --- | --- | --- |
| API-001 | List capacities | GET /v1/capacities | AUTO / read | Discover accessible capacity, SKU, region and state. |
| API-002 | Create workspace | POST /v1/workspaces | AUTO / approval | Create DEV/TEST/PROD workspace. |
| API-003 | Assign workspace to capacity | POST /v1/workspaces/{workspaceId}/assignToCapacity | AUTO / approval | Bind workspace to selected capacity. |
| API-004 | Workspace role assignment | POST /v1/workspaces/{workspaceId}/roleAssignments | AUTO / approval | Grant service principal/user/group role. |
| API-005 | List tenant settings | GET /v1/admin/tenantsettings | AUTO / read | Read effective tenant settings when authorised. |
| API-006 | Update tenant setting | POST /v1/admin/tenantsettings/{tenantSettingName}/update | PREVIEW / feature-flag | Preview; default product behaviour is guided manual + re-check. |

## Required In-App Help Topics

| Topic ID | Help topic |
| --- | --- |
| HLP-FAB-001 | Run the Fabric Readiness Assessment |
| HLP-FAB-002 | Enable required Fabric service-principal tenant settings |
| HLP-FAB-003 | Select or create a Fabric capacity |
| HLP-FAB-004 | Create DEV, TEST and PROD workspaces |
| HLP-FAB-005 | Grant the Semantiq service principal workspace access |

## Acceptance Scenarios Used as Phase Evidence

| ID | Scenario | Pass criterion |
| --- | --- | --- |
| AT-003 | Readiness blocker | Required service-principal tenant setting is disabled; Semantiq identifies blocker, opens guide, and turns green after admin enables it. |
| AT-004 | Existing Fabric | Customer selects active capacity and imports an existing workspace without duplication. |
| AT-005 | New Fabric workspace | Semantiq creates DEV workspace, assigns capacity and grants automation identity approved role. |

## Non-Functional Requirements to Verify

| ID | Category | Requirement |
| --- | --- | --- |
| NFR-SEC-01 | Security | Secrets encrypted at rest; no plaintext secrets in logs/database; OWASP-aligned web controls. |
| NFR-SEC-02 | Tenant isolation | All Semantiq records are partitioned and authorised by organisation/tenant context. |
| NFR-PERF-02 | Long operations | Operations over 10 seconds run asynchronously with progress/status; browser request is not held open. |
| NFR-OBS-01 | Observability | Structured logs, metrics, distributed correlation IDs, alerting and searchable audit. |
| NFR-MNT-01 | Maintainability | Fabric API integration isolated behind adapters/capability flags so Microsoft API changes do not require front-end redesign. |

# Fabric Readiness Reference

| Check | Pass condition | Severity |
| --- | --- | --- |
| Tenant identity | Tenant ID matches onboarding configuration. | Blocker |
| Fabric access token | Token acquired for Fabric audience. | Blocker |
| Capacity | At least one active compatible Fabric capacity available, or Azure provisioning path available. | Blocker |
| Fabric administrator | A Fabric admin is available for tenant-level settings. | Blocker for tenant configuration |
| Service-principal public API setting | Required Fabric developer tenant setting permits the automation identity. | Blocker |
| Service-principal workspace/connection/deployment setting | Required if Semantiq uses SP to create those resources. | Blocker for those actions |
| Workspace creation permission | Caller/service principal permitted to create workspace. | Blocker |
| Capacity permission | Caller/service principal has contributor/admin access required by chosen capacity. | Blocker |
| DEV/TEST/PROD topology | Existing workspaces discovered or names available for creation. | Warning/Action |
| Region | Capacity/workspace region compatible with target architecture. | Warning/Blocker |
| AI settings | Required Fabric AI/Data Agent tenant settings enabled as applicable. | Blocker for agent phase |
| Licensing | Fabric/Power BI licences available for required users and workloads. | Warning/Blocker |
| Network | Required gateway/private connectivity path available. | Source-specific blocker |

## Tenant Setting Controls

| Setting / control | Why checked | Default action |
| --- | --- | --- |
| Service principals can call Fabric public APIs | Required for service-principal REST calls protected by Fabric permission model. | Detect; guide admin if disabled. |
| Service principals can create workspaces, connections, and deployment pipelines | Required for SP-based creation of those core resources. | Detect; guide admin if disabled. |
| Admin API settings for service principals | Needed only if Semantiq uses admin APIs with SP. | Enable only if required by product function. |
| Copilot/Fabric AI/Data Agent settings | Required to use AI/Data Agent features depending tenant/region policy. | Detect and guide. |
| Cross-geo AI processing/storage | May be required by customer region and Microsoft AI service location. | Never enable automatically without explicit policy approval. |

## Workspace Topology Template

| Environment | Default naming | Purpose | Minimum automation role |
| --- | --- | --- | --- |
| DEV | {Org}-{Domain}-DEV | Build and iterate ingestion, models and agents. | Contributor (Admin only where role assignment/config requires it) |
| TEST | {Org}-{Domain}-TEST | Integration, security, regression and business acceptance. | Contributor / controlled deployment access |
| PROD | {Org}-{Domain}-PROD | Approved production data intelligence. | Least privilege; production write only through release workflow |

# Verification Checklist

[ ] All blocker checks have deterministic pass/fail/unknown states.

[ ] Existing workspace/capacity is reused without duplication.

[ ] New DEV workspace creation and capacity assignment succeed in test tenant.

[ ] Tenant-setting preview mutation cannot run unless explicitly feature-enabled and approved.

[ ] Workspace role changes are auditable and cannot remove the last required administrator.

## Evidence Required Before User Confirmation

Automated test result summary and links/paths to test reports.

Manual verification result for administrator/customer-facing workflow.

Relevant screenshots, request/correlation IDs or logs with secrets redacted.

Database migration/configuration changes and rollback notes.

Known issues, deferred items and risk statement.

Statement confirming no later-phase scope was implemented except approved stubs/interfaces.

## User Completion Gate

Required user confirmation: CONFIRM PHASE 02 COMPLETE

# Claude Code Execution Contract

Critical gate: Claude Code must not start a later phase just because automated tests pass. The current phase is complete only after verification evidence is presented and the user explicitly confirms completion.

1. Read CLAUDE.md, doc/MASTER_IMPLEMENTATION_PLAN.md, IMPLEMENTATION_STATUS.md and the current phase reference before making changes.

2. Inspect the repository and existing implementation. Do not assume a framework, cloud hosting model or database that is not present or approved.

3. Create or update doc/execution/PHASE-02-PLAN.md with scope, affected components/files, migrations, APIs, security impact, test strategy and rollback approach.

4. Present the plan to the user and wait for approval before implementing material changes.

5. Implement only tasks assigned to the current phase. Do not pull forward features from later phases except minimal stubs/interfaces required by the current design.

6. Create or update doc/execution/PHASE-02-VERIFICATION.md with automated test results, manual verification, screenshots/log/request IDs where appropriate, known issues and unresolved risks.

7. Present verification evidence and ask the user to confirm the phase.

8. Only after explicit user confirmation, update IMPLEMENTATION_STATUS.md to CONFIRMED for the current phase and unlock the next phase.

9. If a Microsoft API/permission/UI differs from the reference document, stop the affected task, verify current Microsoft documentation, record the difference in the decision log and obtain approval before changing the baseline approach.

## v1.3 Mandatory Note: Data Protection, Sovereignty & Context

Fabric provisioning must validate actual region, network and encryption posture before activation.

Check capacity/workspace region and Multi-Geo against approved policy.

Evaluate Private Link/public-access controls and workspace CMK where policy requires.