SEMANTIQ

Phase 09 Reference

End-to-End UAT, Production Go-Live and Customer Handover

P09-GO

Purpose: Prove the product as an end-to-end customer journey, verify non-functional and security expectations, obtain formal user acceptance, release the production baseline and hand over operating/support guidance.

| Document | Value |
| --- | --- |
| Phase | Phase 09 - End-to-End UAT, Production Go-Live and Customer Handover |
| Reference ID | P09-GO |
| SRS baseline | SemantIQ Software Requirements Specification v0.3 |
| SRS sections | 19-22 and all acceptance criteria |
| GitHub reference | doc/phases/PHASE-09-UAT-GOLIVE.md |
| Completion gate | CONFIRM PHASE 09 COMPLETE AND BASELINE ACCEPTED |

# 1. Phase Objective and Boundary

Prove the product as an end-to-end customer journey, verify non-functional and security expectations, obtain formal user acceptance, release the production baseline and hand over operating/support guidance.

Phase boundary: Only the scope defined in this phase is implementable while this phase is active. Later phases remain locked until the user sends: CONFIRM PHASE 09 COMPLETE AND BASELINE ACCEPTED

# 2. Preconditions

Phase 08 status is CONFIRMED in IMPLEMENTATION_STATUS.md.

Repository main branch is in a known passing state.

Current phase plan will be approved before material implementation begins.

# 3. Implementation Activities

1. Run the full customer journey from sign-in through tenant readiness, Fabric setup, source onboarding, ingestion, quality, semantic model, Data Agent, deployment and operations.

2. Execute all SRS acceptance scenarios AT-001 through AT-016 and attach evidence.

3. Run security review, tenant-isolation testing, secret/log review, RLS/OLS leakage tests and privileged-operation approval tests.

4. Run performance, long-operation, resilience/recovery, observability, accessibility and supportability checks against the defined NFRs.

5. Validate that all in-app help topics are current, complete, versioned and include Re-check/expected-result steps.

6. Produce production release notes, known limitations, rollback/recovery runbook, operator guide and customer admin guide.

7. Obtain explicit business owner, security owner and platform owner approval for production release.

8. Deploy production release, run smoke tests and monitor the agreed stabilization window.

9. Capture customer confirmation that Phase 09 and the baseline release are accepted; only then set the master plan status to BASELINE COMPLETE.

# 4. Required Outputs / Artifacts

UAT evidence pack

NFR/security verification report

Release notes

Known limitations

Rollback/recovery runbook

Operator/admin handover

Production release

Baseline completion record

## Application Screens in This Phase

| ID | Screen | Primary role | Key functions | Integration | Help |
| --- | --- | --- | --- | --- | --- |
| SC-001 | Sign In | All users | SSO login, tenant detection, session creation | Microsoft Entra OIDC/OAuth | HLP-SSO-001 |
| SC-005 | Fabric Readiness | Fabric Admin | Capacity, tenant settings, roles, workspace capability, blockers | Fabric read APIs | HLP-FAB-001 |
| SC-010 | Source Catalogue | Data Owner | Source type, domain, owner, criticality, update frequency | Semantiq + connector discovery | HLP-SRC-001 |
| SC-014 | Ingestion Plan | Data Engineer/Admin | Method, target, schedule, incremental key, retry policy | Pipeline/Item/Job APIs | HLP-ING-001 |
| SC-016 | Data Quality | Data Steward | Profile, null/duplicate/range rules, severity, thresholds | Generated notebook/pipeline rules | HLP-DQ-001 |
| SC-018 | Semantic Model Studio | Semantic Owner | Facts/dimensions, relationships, measures, names, descriptions | Semantic Model API | HLP-SEM-001 |
| SC-020 | AI Readiness | AI Owner | Approved tables/columns/measures, instructions, synonyms, verified questions | Definition/config generation | HLP-AI-001 |
| SC-021 | Fabric Data Agent | AI Owner | Agent name, sources, instructions, examples, publish state | DataAgent APIs | HLP-AGT-001 |
| SC-022 | Validation Centre | Owners/QA | Ground truth, security tests, data checks, regression score | Jobs + comparison engine | HLP-VAL-001 |
| SC-023 | Deployment | Platform Admin | Deployment pipeline, stage mapping, release gate, approvals | Deployment Pipeline APIs | HLP-DEP-001 |
| SC-024 | Operations Monitor | Platform Admin | Capacity, jobs, refresh, failures, data quality, agent accuracy | Fabric/Power BI metrics + Semantiq telemetry | HLP-OPS-001 |
| SC-025 | Help Centre | All roles | Context help, step guides, troubleshooting, prerequisites | Semantiq content service | - |
| SC-026 | Audit Log | Admins/Auditors | Who, what, when, target, API, result, correlation ID | Semantiq audit store | HLP-AUD-001 |

## Required In-App Help Topics

| Topic ID | Help topic |
| --- | --- |
| HLP-SSO-001 | Set up Semantiq SSO and grant tenant admin consent |
| HLP-FAB-001 | Run the Fabric Readiness Assessment |
| HLP-SRC-002 | Create and test a Fabric connection |
| HLP-ING-001 | Create an ingestion plan and schedule |
| HLP-DQ-001 | Review and approve data-quality rules |
| HLP-SEM-001 | Review the generated semantic model |
| HLP-SEC-001 | Configure and test RLS/OLS |
| HLP-AI-001 | Prepare approved data and business instructions for AI |
| HLP-AGT-001 | Create, configure, validate and publish a Fabric Data Agent |
| HLP-DEP-001 | Create deployment pipeline and promote DEV -> TEST -> PROD |
| HLP-OPS-001 | Troubleshoot failed Fabric API or job runs |

## Acceptance Scenarios Used as Phase Evidence

| ID | Scenario | Pass criterion |
| --- | --- | --- |
| AT-001 | SSO onboarding | New customer signs in, admin consent is granted, tenant is verified and Semantiq role assigned. |
| AT-002 | Fabric identity | Customer enters automation app credentials; token and Fabric read test succeed. |
| AT-003 | Readiness blocker | Required service-principal tenant setting is disabled; Semantiq identifies blocker, opens guide, and turns green after admin enables it. |
| AT-004 | Existing Fabric | Customer selects active capacity and imports an existing workspace without duplication. |
| AT-005 | New Fabric workspace | Semantiq creates DEV workspace, assigns capacity and grants automation identity approved role. |
| AT-006 | Source connection | SQL/SharePoint/other supported source connection is created/tested and source objects are discovered. |
| AT-007 | Bronze load | Initial data lands in Bronze with lineage/run metadata. |
| AT-008 | Quality gate | Known duplicate/null issue is detected; approved rule blocks Gold promotion until resolved or waived. |
| AT-009 | Semantic model | Generated model contains approved relationships, explicit measures, descriptions and security configuration. |
| AT-010 | Data Agent | Semantiq creates Data Agent, deploys definition, runs test pack and publishes after approval. |
| AT-011 | Security | Restricted test user cannot retrieve out-of-scope data through semantic model or agent. |
| AT-012 | Deployment | Approved content is promoted DEV -> TEST -> PROD and post-release smoke test passes. |
| AT-013 | Rate limit | 429 response triggers Retry-After scheduling rather than immediate repeated calls. |
| AT-014 | Credential expiry | Automation credential approaching expiry generates alert and can be rotated with no loss of configuration. |
| AT-015 | Drift | Manual Fabric change is detected and user can Accept External Change or Restore Managed Configuration. |
| AT-016 | Help flow | User follows SSO/Fabric help topic, completes portal action, selects Re-check and receives verified completion. |

## Non-Functional Requirements to Verify

| ID | Category | Requirement |
| --- | --- | --- |
| NFR-SEC-01 | Security | Secrets encrypted at rest; no plaintext secrets in logs/database; OWASP-aligned web controls. |
| NFR-SEC-02 | Tenant isolation | All Semantiq records are partitioned and authorised by organisation/tenant context. |
| NFR-AVL-01 | Availability | Target 99.9% monthly availability for Semantiq control-plane application, excluding Microsoft/customer dependencies. |
| NFR-PERF-01 | Interactive performance | 95th percentile page response < 3 seconds for metadata screens excluding external API execution. |
| NFR-PERF-02 | Long operations | Operations over 10 seconds run asynchronously with progress/status; browser request is not held open. |
| NFR-SCL-01 | Scalability | Control plane supports many customer tenants and thousands of managed Fabric items without cross-tenant contention. |
| NFR-OBS-01 | Observability | Structured logs, metrics, distributed correlation IDs, alerting and searchable audit. |
| NFR-DR-01 | Recovery | Configuration database backed up; documented RPO/RTO; secret vault integrated with platform recovery. |
| NFR-UX-01 | Usability | Non-specialist admin can follow guided setup with contextual help and clear prerequisite status. |
| NFR-A11Y-01 | Accessibility | Web UI follows WCAG 2.1 AA target for navigation, labels, contrast and keyboard usage. |
| NFR-COMP-01 | Privacy | Store minimum customer business data in control plane; prefer metadata and resource IDs. |
| NFR-COMP-02 | Audit retention | Retention configurable according to customer and regulatory requirements. |
| NFR-MNT-01 | Maintainability | Fabric API integration isolated behind adapters/capability flags so Microsoft API changes do not require front-end redesign. |
| NFR-VER-01 | Versioning | Generated Fabric definitions, quality rules, semantic configuration and Data Agent definitions are versioned. |
| NFR-SUP-01 | Supportability | Support export contains configuration and request IDs but redacts secrets and sensitive business data. |

# Go-Live Gate

Baseline completion: No phase, acceptance scenario or mandatory NFR may be silently waived. Any exception must have an owner, reason, risk statement and explicit user acceptance.

## All Acceptance Scenarios

| ID | Scenario | Pass criterion |
| --- | --- | --- |
| AT-001 | SSO onboarding | New customer signs in, admin consent is granted, tenant is verified and Semantiq role assigned. |
| AT-002 | Fabric identity | Customer enters automation app credentials; token and Fabric read test succeed. |
| AT-003 | Readiness blocker | Required service-principal tenant setting is disabled; Semantiq identifies blocker, opens guide, and turns green after admin enables it. |
| AT-004 | Existing Fabric | Customer selects active capacity and imports an existing workspace without duplication. |
| AT-005 | New Fabric workspace | Semantiq creates DEV workspace, assigns capacity and grants automation identity approved role. |
| AT-006 | Source connection | SQL/SharePoint/other supported source connection is created/tested and source objects are discovered. |
| AT-007 | Bronze load | Initial data lands in Bronze with lineage/run metadata. |
| AT-008 | Quality gate | Known duplicate/null issue is detected; approved rule blocks Gold promotion until resolved or waived. |
| AT-009 | Semantic model | Generated model contains approved relationships, explicit measures, descriptions and security configuration. |
| AT-010 | Data Agent | Semantiq creates Data Agent, deploys definition, runs test pack and publishes after approval. |
| AT-011 | Security | Restricted test user cannot retrieve out-of-scope data through semantic model or agent. |
| AT-012 | Deployment | Approved content is promoted DEV -> TEST -> PROD and post-release smoke test passes. |
| AT-013 | Rate limit | 429 response triggers Retry-After scheduling rather than immediate repeated calls. |
| AT-014 | Credential expiry | Automation credential approaching expiry generates alert and can be rotated with no loss of configuration. |
| AT-015 | Drift | Manual Fabric change is detected and user can Accept External Change or Restore Managed Configuration. |
| AT-016 | Help flow | User follows SSO/Fabric help topic, completes portal action, selects Re-check and receives verified completion. |

## AI / Conversational Go-Live Decision Check

Production acceptance must confirm the implementation still matches the user-approved AI technology decision record and AI-TECH-001. Re-verify product/API maturity, model/runtime versions, region, identity, licensing and supportability immediately before go-live. A technology-stack change requires a new decision and targeted regression/security testing.

# Verification Checklist

[ ] AT-001 through AT-016 are Pass or have explicitly accepted exceptions.

[ ] All mandatory NFRs have evidence or approved exception.

[ ] No unresolved blocker/critical security issue remains.

[ ] Production smoke test passes.

[ ] User formally accepts production baseline.

## Evidence Required Before User Confirmation

Automated test result summary and links/paths to test reports.

Manual verification result for administrator/customer-facing workflow.

Relevant screenshots, request/correlation IDs or logs with secrets redacted.

Database migration/configuration changes and rollback notes.

Known issues, deferred items and risk statement.

Statement confirming no later-phase scope was implemented except approved stubs/interfaces.

## User Completion Gate

Required user confirmation: CONFIRM PHASE 09 COMPLETE AND BASELINE ACCEPTED

# Claude Code Execution Contract

Critical gate: Claude Code must not start a later phase just because automated tests pass. The current phase is complete only after verification evidence is presented and the user explicitly confirms completion.

1. Read CLAUDE.md, doc/MASTER_IMPLEMENTATION_PLAN.md, IMPLEMENTATION_STATUS.md and the current phase reference before making changes.

2. Inspect the repository and existing implementation. Do not assume a framework, cloud hosting model or database that is not present or approved.

3. Create or update doc/execution/PHASE-09-PLAN.md with scope, affected components/files, migrations, APIs, security impact, test strategy and rollback approach.

4. Present the plan to the user and wait for approval before implementing material changes.

5. Implement only tasks assigned to the current phase. Do not pull forward features from later phases except minimal stubs/interfaces required by the current design.

6. Create or update doc/execution/PHASE-09-VERIFICATION.md with automated test results, manual verification, screenshots/log/request IDs where appropriate, known issues and unresolved risks.

7. Present verification evidence and ask the user to confirm the phase.

8. Only after explicit user confirmation, update IMPLEMENTATION_STATUS.md to CONFIRMED for the current phase and unlock the next phase.

9. If a Microsoft API/permission/UI differs from the reference document, stop the affected task, verify current Microsoft documentation, record the difference in the decision log and obtain approval before changing the baseline approach.

## v1.3 Mandatory Note: Data Protection, Sovereignty & Context

Go-live requires evidence that actual production data flows match approved sovereignty and protection policy.

All exceptions require named approval and review date.

Stale context registers or unclassified/unowned production data block go-live.