SEMANTIQ

Phase 06 Reference

Semantic Model, Security and Governance

P06-SEM

Purpose: Generate a governed Power BI semantic layer from approved Gold data, establish certified business meaning, implement row/object-level restrictions and prove that security and lineage are enforced before AI use.

| Document | Value |
| --- | --- |
| Phase | Phase 06 - Semantic Model, Security and Governance |
| Reference ID | P06-SEM |
| SRS baseline | SemantIQ Software Requirements Specification v0.3 |
| SRS sections | 11.3 and 13 |
| GitHub reference | doc/phases/PHASE-06-SEMANTIC-GOVERNANCE.md |
| Completion gate | CONFIRM PHASE 06 COMPLETE |

# 1. Phase Objective and Boundary

Generate a governed Power BI semantic layer from approved Gold data, establish certified business meaning, implement row/object-level restrictions and prove that security and lineage are enforced before AI use.

Phase boundary: Only the scope defined in this phase is implementable while this phase is active. Later phases remain locked until the user sends: CONFIRM PHASE 06 COMPLETE

# 2. Preconditions

Phase 05 status is CONFIRMED in IMPLEMENTATION_STATUS.md.

Repository main branch is in a known passing state.

Current phase plan will be approved before material implementation begins.

# 3. Implementation Activities

1. Generate a semantic model from approved Gold data, preferring star-schema relationships and Direct Lake where policy/capability allows.

2. Generate explicit measures/KPIs with expression, format, grain, business definition, owner and approval state.

3. Map technical names to business-friendly names while preserving source lineage.

4. Generate/edit/version descriptions, synonyms and business glossary links.

5. Implement semantic-model certification lifecycle: Draft -> Reviewed -> Approved -> Published -> Deprecated.

6. Implement RLS and object/column restrictions with explicit principal mapping.

7. Provide test-as-role/user workflow and block production AI source approval until security tests pass.

8. Capture sensitivity/classification and governance owner/status/effective date.

9. Detect breaking model changes, show impact on agents/reports and require revalidation.

10. Deploy only approved model definitions and retain version/lineage evidence.

# 4. Required Outputs / Artifacts

Semantic model definition

Measures/KPIs

Business glossary

Descriptions/synonyms

Security policies

Certification workflow

Security test evidence

Lineage and impact analysis

## Application Screens in This Phase

| ID | Screen | Primary role | Key functions | Integration | Help |
| --- | --- | --- | --- | --- | --- |
| SC-018 | Semantic Model Studio | Semantic Owner | Facts/dimensions, relationships, measures, names, descriptions | Semantic Model API | HLP-SEM-001 |
| SC-019 | Security & Governance | Security Admin | RLS/OLS, sensitivity, role mappings, access review | Model + workspace APIs | HLP-SEC-001 |

## Functional Requirements Assigned to This Phase

| ID | Requirement | Priority | Acceptance / Notes |
| --- | --- | --- | --- |
| FR-SEM-001 | Generate a Power BI semantic model from approved Gold data. | Must | Model definition deploys successfully via supported API. |
| FR-SEM-002 | Prefer a star schema with explicit fact/dimension relationships where appropriate. | Must | Relationship cardinality and direction are reviewable. |
| FR-SEM-003 | Prefer Direct Lake where appropriate and supported by the selected architecture. | Should | Mode is selected through policy and capability checks. |
| FR-SEM-004 | Generate explicit measures rather than relying on implicit aggregation for certified KPIs. | Must | Measure list has definition, format, owner and approval state. |
| FR-SEM-005 | Map technical field names to business-friendly names. | Must | Original source name remains traceable. |
| FR-SEM-006 | Generate table/column/measure descriptions and business synonyms. | Must | Metadata can be edited and versioned. |
| FR-SEM-007 | Maintain a business glossary linked to semantic-model objects. | Must | Term shows definition, owner, status and linked fields/measures. |
| FR-SEM-008 | Support RLS and object/column-level restrictions through semantic-model design and approved role mappings. | Must | Security tests prove different user views. |
| FR-SEM-009 | Support sensitivity/classification metadata and governance status where underlying platform capability permits. | Must | Classification displayed in catalogue. |
| FR-SEM-010 | Provide model certification workflow: Draft -> Reviewed -> Approved -> Published -> Deprecated. | Must | Only approved model can be production AI source. |
| FR-SEM-011 | Detect breaking semantic-model changes and block uncontrolled promotion. | Must | Impact list shown before release. |
| FR-SEM-012 | Maintain verified KPI definitions to prevent conflicting calculations. | Must | Each KPI has owner, formula/measure, grain and business definition. |
| FR-SEM-013 | Support refresh/redeploy after approved source or model changes. | Must | Change creates new version and regression run. |
| FR-SEM-014 | Record lineage from source fields to semantic model objects and AI sources. | Must | User can trace an answerable metric back to source lineage. |

## API and Automation Register

| ID | Operation | Pattern | Mode | Use in Semantiq |
| --- | --- | --- | --- | --- |
| API-013 | Create semantic model | POST /v1/workspaces/{workspaceId}/semanticModels | AUTO | Requires definition; version before deployment. |

## Required In-App Help Topics

| Topic ID | Help topic |
| --- | --- |
| HLP-SEM-001 | Review the generated semantic model |
| HLP-SEC-001 | Configure and test RLS/OLS |

## Acceptance Scenarios Used as Phase Evidence

| ID | Scenario | Pass criterion |
| --- | --- | --- |
| AT-009 | Semantic model | Generated model contains approved relationships, explicit measures, descriptions and security configuration. |
| AT-011 | Security | Restricted test user cannot retrieve out-of-scope data through semantic model or agent. |

## Non-Functional Requirements to Verify

| ID | Category | Requirement |
| --- | --- | --- |
| NFR-SEC-01 | Security | Secrets encrypted at rest; no plaintext secrets in logs/database; OWASP-aligned web controls. |
| NFR-SEC-02 | Tenant isolation | All Semantiq records are partitioned and authorised by organisation/tenant context. |
| NFR-VER-01 | Versioning | Generated Fabric definitions, quality rules, semantic configuration and Data Agent definitions are versioned. |
| NFR-COMP-01 | Privacy | Store minimum customer business data in control plane; prefer metadata and resource IDs. |

# Security Baseline for Semantic and Governance Layer

| ID | Requirement |
| --- | --- |
| SEC-001 | All external traffic uses TLS 1.2+; HSTS for browser application. |
| SEC-002 | Secrets and certificates are stored in approved vault/KMS and encrypted at rest. |
| SEC-003 | Browser never receives automation client secret or Fabric bearer token intended for backend service use. |
| SEC-004 | Least-privilege roles are applied independently in Semantiq, Entra, Azure and Fabric. |
| SEC-005 | Privileged operations require step-up confirmation and an auditable approver where configured. |
| SEC-006 | Audit records are immutable to standard administrators and retained per customer policy. |
| SEC-007 | Customer data-plane IDs and metadata are tenant-isolated in Semantiq; no cross-tenant lookup by default. |
| SEC-008 | RLS/OLS security tests are mandatory before production AI publication. |
| SEC-009 | Credentials must be rotatable without application downtime. |
| SEC-010 | Sensitive configuration values are masked in UI, logs and support exports. |
| SEC-011 | Semantiq support access is time-bound, customer-approved and auditable when support access to tenant context is required. |
| SEC-012 | Destructive Fabric actions require explicit confirmation and should not be part of default automated onboarding. |

Mandatory release rule: RLS/OLS security tests must pass before a semantic model is approved as a production AI source.

## AI Consumption Technology Reference

Use AI-TECH-001 for downstream AI selection. Phase 06 must produce a provider-neutral governed semantic contract. Fabric Data Agent is the default structured-data conversational engine for evaluation in Phase 07, but semantic definitions and security must not be weakened or rewritten for a particular LLM or framework.

# Verification Checklist

[ ] Semantic model deploys with approved relationships and measures.

[ ] Restricted test user cannot access protected objects/data.

[ ] Every certified KPI has owner, definition, formula/measure and grain.

[ ] Breaking model change marks dependent AI components Revalidation Required.

[ ] Lineage can trace a semantic object back to Gold/source fields.

## Evidence Required Before User Confirmation

Automated test result summary and links/paths to test reports.

Manual verification result for administrator/customer-facing workflow.

Relevant screenshots, request/correlation IDs or logs with secrets redacted.

Database migration/configuration changes and rollback notes.

Known issues, deferred items and risk statement.

Statement confirming no later-phase scope was implemented except approved stubs/interfaces.

## User Completion Gate

Required user confirmation: CONFIRM PHASE 06 COMPLETE

# Claude Code Execution Contract

Critical gate: Claude Code must not start a later phase just because automated tests pass. The current phase is complete only after verification evidence is presented and the user explicitly confirms completion.

1. Read CLAUDE.md, doc/MASTER_IMPLEMENTATION_PLAN.md, IMPLEMENTATION_STATUS.md and the current phase reference before making changes.

2. Inspect the repository and existing implementation. Do not assume a framework, cloud hosting model or database that is not present or approved.

3. Create or update doc/execution/PHASE-06-PLAN.md with scope, affected components/files, migrations, APIs, security impact, test strategy and rollback approach.

4. Present the plan to the user and wait for approval before implementing material changes.

5. Implement only tasks assigned to the current phase. Do not pull forward features from later phases except minimal stubs/interfaces required by the current design.

6. Create or update doc/execution/PHASE-06-VERIFICATION.md with automated test results, manual verification, screenshots/log/request IDs where appropriate, known issues and unresolved risks.

7. Present verification evidence and ask the user to confirm the phase.

8. Only after explicit user confirmation, update IMPLEMENTATION_STATUS.md to CONFIRMED for the current phase and unlock the next phase.

9. If a Microsoft API/permission/UI differs from the reference document, stop the affected task, verify current Microsoft documentation, record the difference in the decision log and obtain approval before changing the baseline approach.

## v1.3 Mandatory Note: Data Protection, Sovereignty & Context

Semantic and governance controls enforce least privilege and data protection policy.

Verify RLS/OLS with non-admin users.

Configure/verify Purview labels, DLP/protection and CMK when required.