SEMANTIQ

Phase 07 Reference

AI Readiness, Fabric Data Agent and Validation Centre

P07-AI

Purpose: Prepare only approved governed data for AI, create/version/configure a Fabric Data Agent, run ground-truth and security regression tests, and publish only after the required validation and user approval.

| Document | Value |
| --- | --- |
| Phase | Phase 07 - AI Readiness, Fabric Data Agent and Validation Centre |
| Reference ID | P07-AI |
| SRS baseline | SemantIQ Software Requirements Specification v0.3 |
| SRS sections | 12 |
| GitHub reference | doc/phases/PHASE-07-AI-DATA-AGENT.md |
| Completion gate | CONFIRM PHASE 07 COMPLETE |

# 1. Phase Objective and Boundary

Prepare only approved governed data for AI, create/version/configure a Fabric Data Agent, run ground-truth and security regression tests, and publish only after the required validation and user approval.

Phase boundary: Only the scope defined in this phase is implementable while this phase is active. Later phases remain locked until the user sends: CONFIRM PHASE 07 COMPLETE

# 2. Preconditions

Phase 06 status is CONFIRMED in IMPLEMENTATION_STATUS.md.

Repository main branch is in a known passing state.

Current phase plan will be approved before material implementation begins.

# 3. Implementation Activities

1. Implement AI Readiness workspace to select approved tables/columns/measures and approved Lakehouse/Warehouse sources.

2. Generate editable/versioned AI instructions from approved glossary, KPI definitions and business rules.

3. Maintain synonyms, restrictions, answer style and verified questions.

4. Maintain a ground-truth test pack containing question, filters, expected result/logic, tolerance and data/model version.

5. Create Fabric Data Agent and store the item ID.

6. Get/back up the current Data Agent definition before changes; generate/update versioned public definition where supported.

7. Configure approved data sources, instructions and examples according to supported Data Agent definition parts.

8. Run validation across correctness, filters, time intelligence, ranking, follow-up context, security and unsupported questions.

9. Diagnose failure category as data, relationship, measure, semantic definition, instruction, security or unsupported scope.

10. Publish only after validation score threshold, security checks and explicit release approval.

11. Expose published agent in Semantiq conversational UI and maintain integration guidance for Teams/Copilot Studio/web channels.

12. Mark agent Revalidation Required whenever dependent source/model/security/instruction changes.

# 4. Required Outputs / Artifacts

AI-approved scope

AI instructions

Verified questions

Ground-truth pack

Versioned Data Agent definition

Validation reports

Published Data Agent

Conversational handoff status

## Application Screens in This Phase

| ID | Screen | Primary role | Key functions | Integration | Help |
| --- | --- | --- | --- | --- | --- |
| SC-020 | AI Readiness | AI Owner | Approved tables/columns/measures, instructions, synonyms, verified questions | Definition/config generation | HLP-AI-001 |
| SC-021 | Fabric Data Agent | AI Owner | Agent name, sources, instructions, examples, publish state | DataAgent APIs | HLP-AGT-001 |
| SC-022 | Validation Centre | Owners/QA | Ground truth, security tests, data checks, regression score | Jobs + comparison engine | HLP-VAL-001 |

## AI and Conversational AI Technology Selection Gate

Before material AI code, read AI-TECH-001 and create doc/execution/AI-TECHNOLOGY-DECISION.md. Compare the Microsoft-first and open-source options, re-verify current maturity, region, identity, licensing and pricing, and obtain explicit user approval.

Do not replace Fabric semantic logic with prompts.

Start with the simplest single-agent/tool architecture; justify multi-agent orchestration.

Do not use AI to execute deterministic Fabric provisioning.

| Capability | Microsoft-first | Open-source alternative |
| --- | --- | --- |
| Governed structured data Q&A | Fabric Data Agent / Fabric IQ | MAF or LangGraph calling governed Fabric interfaces |
| Teams/M365/low-code conversation | Copilot Studio + Fabric Data Agent | Custom channel integration |
| Custom coded agent/orchestration | Microsoft Agent Framework + Foundry Agent Service | LangGraph |
| Unstructured enterprise RAG | Foundry IQ / Azure AI Search | LlamaIndex + approved vector/search store |
| Self-hosted inference | Foundry model if permitted | vLLM; Ollama for local/POC |
| Custom streamed web UI | Existing Semantiq UI + backend API; optionally MAF + AG-UI | LangGraph/custom SSE |

## Functional Requirements Assigned to This Phase

| ID | Requirement | Priority | Acceptance / Notes |
| --- | --- | --- | --- |
| FR-AI-001 | Allow AI owner to select the subset of tables, columns and measures exposed to AI. | Must | Unselected objects are not included in generated agent configuration. |
| FR-AI-002 | Generate AI instructions from approved glossary, KPI definitions and business rules. | Must | Instructions are editable and versioned. |
| FR-AI-003 | Maintain verified questions/answers and ground-truth expected results. | Must | Test pack supports simple and complex questions. |
| FR-AI-004 | Create Fabric Data Agent via POST /v1/workspaces/{workspaceId}/dataAgents. | Must | Data Agent ID stored and LRO handled. |
| FR-AI-005 | Generate/update Data Agent public definition using supported definition parts. | Must | Definition version is stored before update. |
| FR-AI-006 | Support Data Agent data-source configuration, instructions and few-shot examples in the public definition where supported. | Must | Config can be round-tripped with Get Definition. |
| FR-AI-007 | Publish Data Agent only after validation and approval. | Must | Publish action requires release gate. |
| FR-AI-008 | Run simple, comparative, trend, ranking, date-filter and follow-up test questions. | Must | Results stored with score and evidence. |
| FR-AI-009 | Diagnose likely cause of wrong answer as data, relationship, measure, semantic definition, instruction, security or unsupported question. | Must | Validation output routes issue to responsible module. |
| FR-AI-010 | Validate Data Agent under different user/security contexts where technically supported. | Must | RLS/OLS leakage test must pass before production. |
| FR-AI-011 | Expose published agent to Semantiq conversational UI and provide integration guidance for Teams/Copilot Studio/web channels. | Should | Channel status and handoff guide recorded. |
| FR-AI-012 | Maintain Data Agent lifecycle and regression tests whenever source/model/instruction changes. | Must | Change automatically marks agent as Revalidation Required. |

## API and Automation Register

| ID | Operation | Pattern | Mode | Use in Semantiq |
| --- | --- | --- | --- | --- |
| API-014 | Create Data Agent | POST /v1/workspaces/{workspaceId}/dataAgents | AUTO | Create Data Agent; supports LRO. |
| API-015 | Get Data Agent definition | POST .../dataAgents/{dataAgentId}/getDefinition | AUTO | Backup/synchronise definition. |
| API-016 | Update Data Agent definition | POST .../dataAgents/{dataAgentId}/updateDefinition | AUTO / approval | Deploy approved public definition. |
| API-017 | Publish Data Agent | Data Agent publish endpoint | AUTO / release approval | Publish staging configuration after validation. |

## Required In-App Help Topics

| Topic ID | Help topic |
| --- | --- |
| HLP-AI-001 | Prepare approved data and business instructions for AI |
| HLP-AGT-001 | Create, configure, validate and publish a Fabric Data Agent |

## Acceptance Scenarios Used as Phase Evidence

| ID | Scenario | Pass criterion |
| --- | --- | --- |
| AT-010 | Data Agent | Semantiq creates Data Agent, deploys definition, runs test pack and publishes after approval. |
| AT-011 | Security | Restricted test user cannot retrieve out-of-scope data through semantic model or agent. |

## Non-Functional Requirements to Verify

| ID | Category | Requirement |
| --- | --- | --- |
| NFR-SEC-01 | Security | Secrets encrypted at rest; no plaintext secrets in logs/database; OWASP-aligned web controls. |
| NFR-VER-01 | Versioning | Generated Fabric definitions, quality rules, semantic configuration and Data Agent definitions are versioned. |
| NFR-OBS-01 | Observability | Structured logs, metrics, distributed correlation IDs, alerting and searchable audit. |

# AI Readiness Configuration Model

| Configuration | Requirement |
| --- | --- |
| AI scope | Only approved semantic tables/columns/measures or approved Lakehouse/Warehouse sources are exposed. |
| Business instructions | Generated from glossary and business rules, then reviewed by AI owner. |
| Synonyms | Business vocabulary, abbreviations, local terminology and common misspellings. |
| Verified questions | High-value management questions with approved interpretation and expected result/logic. |
| Ground truth set | Regression test pack with question, filters, expected result, tolerance and source snapshot/version. |
| Restrictions | Topics/data the agent must not answer, including unavailable or restricted fields. |
| Answer style | Narrative, table, chart suggestion, units, date context and source/lineage citation behaviour. |

## Fabric Data Agent Operations

| Operation | Fabric API pattern | Semantiq behaviour |
| --- | --- | --- |
| Create agent | POST /v1/workspaces/{workspaceId}/dataAgents | Create shell and store Data Agent ID. |
| Get definition | POST .../dataAgents/{dataAgentId}/getDefinition | Backup/inspect current public definition before changes. |
| Update definition | POST .../dataAgents/{dataAgentId}/updateDefinition | Deploy generated configuration and poll LRO if 202. |
| Publish | Data Agent publish operation | Publish validated staging configuration after approval. |
| List/Get | Data Agent item APIs | Synchronise external changes and detect drift. |

## Validation Dimensions

| Test dimension | Example | Pass rule |
| --- | --- | --- |
| Data correctness | Total revenue last month | Exact or defined numerical tolerance. |
| Filter correctness | Show only Singapore | No out-of-scope records. |
| Time intelligence | Compare with same quarter last year | Correct period and measure. |
| Ranking | Top 5 customers by margin | Correct order and tie handling. |
| Follow-up context | Which customer caused that change? | Retains prior period/filter context. |
| Security | Restricted user asks for payroll | No restricted data returned. |
| Unsupported question | Question outside approved scope | Agent states limitation instead of fabricating. |

# Verification Checklist

[ ] Unapproved semantic objects are absent from generated AI configuration.

[ ] Data Agent definition can be backed up and round-tripped.

[ ] Ground-truth tests store evidence and score.

[ ] Security regression passes for restricted user context where technically supported.

[ ] Publish is impossible before required validation/approval.

## Evidence Required Before User Confirmation

Automated test result summary and links/paths to test reports.

Manual verification result for administrator/customer-facing workflow.

Relevant screenshots, request/correlation IDs or logs with secrets redacted.

Database migration/configuration changes and rollback notes.

Known issues, deferred items and risk statement.

Statement confirming no later-phase scope was implemented except approved stubs/interfaces.

## User Completion Gate

Required user confirmation: CONFIRM PHASE 07 COMPLETE

# Claude Code Execution Contract

Critical gate: Claude Code must not start a later phase just because automated tests pass. The current phase is complete only after verification evidence is presented and the user explicitly confirms completion.

1. Read CLAUDE.md, doc/MASTER_IMPLEMENTATION_PLAN.md, IMPLEMENTATION_STATUS.md and the current phase reference before making changes.

2. Inspect the repository and existing implementation. Do not assume a framework, cloud hosting model or database that is not present or approved.

3. Create or update doc/execution/PHASE-07-PLAN.md with scope, affected components/files, migrations, APIs, security impact, test strategy and rollback approach.

4. Present the plan to the user and wait for approval before implementing material changes.

5. Implement only tasks assigned to the current phase. Do not pull forward features from later phases except minimal stubs/interfaces required by the current design.

6. Create or update doc/execution/PHASE-07-VERIFICATION.md with automated test results, manual verification, screenshots/log/request IDs where appropriate, known issues and unresolved risks.

7. Present verification evidence and ask the user to confirm the phase.

8. Only after explicit user confirmation, update IMPLEMENTATION_STATUS.md to CONFIRMED for the current phase and unlock the next phase.

9. If a Microsoft API/permission/UI differs from the reference document, stop the affected task, verify current Microsoft documentation, record the difference in the decision log and obtain approval before changing the baseline approach.

## v1.3 Mandatory Note: Data Protection, Sovereignty & Context

AI/data-agent design must document model/runtime region and every prompt/grounding/history data flow.

Cross-geo AI processing/storage/history settings remain OFF unless explicitly approved.

Evaluate region-compatible/self-hosted options before requesting a sovereignty exception.